Version 1 Delivery Cut

Additive Insure Controlled Demonstrator

1. Purpose of Version 1

Version 1 is a controlled demonstrator, not an operational flood forecasting product.

Its purpose is to prove the core product value chain through one fully built hero site and one lighter contrast site:

Survey-defined flood pathway

→ Simulated monitored signal

→ Alert with conservative actionable lead time

→ Predefined action

→ Evidence-qualified avoided-loss estimate

→ Policy exposure and underwriting relevance

Version 1 must be credible, explainable and meeting-ready. It should support discussions with insurers, brokers, hydrologists, risk engineers, investors and strategic partners.

Version 1 must not claim:

- validated flood prediction;

- proven loss reduction;

- operational readiness;

- pricing impact;

- formal underwriting acceptance;

- live claims defensibility;

- real sensor performance.

The approved claim is:

“This demonstrator shows how Additive Insure can connect survey-defined flood risk, simulated monitoring, actionable alerts, predefined interventions, policy exposure and evidence-qualified avoided-loss analysis into a credible insurance-facing workflow.”

2. Version 1 Product Goal

The demonstrator should answer one central question:

Can we show a credible, evidence-qualified flood intervention event at a high-value insured site, with policy exposure and hydrological uncertainty made explicit?

The answer should be demonstrated through a complete end-to-end journey, not through a broad platform simulation.

3. Hero Scenario

Hero site

Coca-Cola-style FMCG factory

This is the primary Version 1 site. It should be fully built.

Why this site

It provides the strongest commercial story:

- high-value operational assets;

- material business interruption exposure;

- clear flood excess example;

- plausible operational actions;

- strong broker and underwriter relevance;

- easy board-level narrative.

Core policy assumption

- Flood excess: £4m

- Property sum insured: illustrative

- BI exposure: illustrative

- Daily downtime cost: illustrative

- Critical assets: loading bay, finished goods storage, substation, access road

Hero flood pathway

River level rises

→ perimeter ditch / low point is affected

→ yard flooding develops

→ loading bay threshold is threatened

→ temporary flood barriers and stock movement reduce impact

Hero action

Deploy temporary flood barriers at loading bay and move vulnerable stock/equipment.

Hero value story

A relatively low-cost action, completed within actionable lead time, generates a probable avoided retained loss estimate that sits inside the flood excess.

4. Contrast Scenario

Version 1 should include one lighter contrast site to show that the product is extensible and handles uncertainty.

Recommended contrast site:

Housing estate or logistics underpass

The contrast site should be partially built, not as deep as the hero site.

Its purpose is to show:

- shorter lead time;

- higher hydrological uncertainty;

- local drainage or surface-water risk;

- a less certain avoided-loss classification;

- responsible handling of “potential avoided loss” or “inconclusive evidence”.

The contrast scenario should prevent the demo from looking overfitted to one ideal case.

5. Optional Portfolio Teaser

Version 1 may show four portfolio rows, but only one or two sites need full event journeys.

Portfolio table should include:

| Site | Status in V1 |
| --- | --- |
| FMCG factory | Fully built hero scenario |
| Housing estate or logistics node | Partial contrast scenario |
| Water utility treatment works | Stub row only |
| Transport / logistics / housing alternative | Stub row only |

The portfolio view should be a teaser, not a full multi-site operational dashboard.

6. Version 1 Must Prove

Version 1 must prove that the product can represent and demonstrate:

- a surveyed high-value insured site;

- a defined flood pathway;

- a vulnerable asset and reference threshold;

- a linked policy with material flood excess;

- a simulated sensor signal;

- a Watch → Action → All Clear alert sequence;

- ALT shown as p10 / p50 / p90;

- actionability tested against conservative p10 lead time;

- a recommended mitigation action;

- action completion;

- predicted loss without action;

- predicted loss with action;

- retained loss avoided inside the policy excess;

- hydrological causality classification;

- evidence confidence classification;

- an Impact Ledger event;

- an underwriter/broker-ready evidence page.

7. Version 1 Must Not Build

Version 1 should not build:

- real sensor integration;

- live flood forecasting;

- 2D hydraulic modelling;

- full procurement workflows;

- full Digital Commissioning Pack;

- production-grade permissions;

- claims handling;

- premium calculation;

- automated underwriting recommendation;

- full risk pricing engine;

- complex multi-site dashboard;

- full portfolio analytics;

- full forecast verification metrics;

- real insurer/broker portals.

These remain roadmap items.

8. Core User Jobs

Site Operator

“Tell me what is happening, what action I need to take, and whether I still have enough time.”

Risk Engineer / Hydrologist

“Show me the flood pathway, assumptions, reference point, node logic and uncertainty.”

Underwriter

“Show me whether this changes my view of risk quality, retained exposure or renewal discussion.”

Broker

“Give me an evidence-backed story I can use with the client and insurer.”

Additive Team

“Show that we can connect signal, action, evidence and insurance value in a credible workflow.”

9. Version 1 Build Epics

Epic 1: Demo Site and Exposure Model

Goal

Represent a high-value insured site with policy exposure and vulnerable assets.

Must include

- site record;

- asset record;

- policy record;

- £4m flood excess;

- BI exposure;

- critical asset list;

- loading bay reference threshold.

Acceptance criteria

- User can open the FMCG site.

- User can see the policy summary.

- User can see the flood excess.

- User can see critical assets.

- User can see the loading bay threshold.

- User can see why the site is commercially material.

Epic 2: Survey and Hydrology Plausibility

Goal

Show why the site is at risk and how monitoring links to impact.

Must include

- survey summary;

- risk driver map;

- hydraulic pathway;

- reference point;

- node roster;

- Node Confidence Index;

- Hydrological Representativeness Score;

- calibration maturity level.

Acceptance criteria

- User can see the flood pathway from source to asset.

- User can distinguish sensor threshold, pathway activation and asset impact threshold.

- User can see that the pathway is survey-informed, not validated.

- User can see node confidence and hydrological representativeness.

- User can see calibration maturity labelled as Level 0–2, not operationally validated.

Epic 3: Scripted Event Simulation and Alerting

Goal

Run a controlled flood event that produces a clear alert journey.

Must include

- scripted sensor readings;

- event timeline;

- Watch alert;

- Action alert;

- All Clear;

- ALT p10 / p50 / p90;

- conservative actionability logic;

- Driver Card;

- simplified Model Card.

Acceptance criteria

- User can start the simulated event.

- Sensor readings update through the event timeline.

- System issues Watch, then Action, then All Clear.

- System shows ALT as a range, not a single number.

- System uses p10 lead time to decide actionability.

- System explains why the alert fired.

- Model Card states this is a controlled demo, not validated prediction.

Epic 4: Action and Avoided-Loss Evidence

Goal

Show the intervention, cost, evidence and insurance value.

Must include

- action database;

- recommended action;

- required action lead time;

- action cost;

- action completion;

- hydrological causality test;

- avoided-loss estimate;

- coverage interpretation;

- evidence confidence classification.

Acceptance criteria

- User can view recommended action.

- User can see action time required.

- User can see whether action is safely actionable.

- User can mark action as complete.

- System calculates predicted loss without action.

- System calculates predicted loss with action.

- System calculates retained loss avoided using flood excess.

- System labels the result as probable / potential / inconclusive, not absolute proof.

- System shows evidence gaps.

Epic 5: Demonstrator Experience and Evidence Pack

Goal

Make the product compelling and credible in a meeting.

Must include three views only:

- Site Event View

- Evidence / Impact Ledger View

- Underwriter / Broker View

Acceptance criteria

- User can run the hero demo in one coherent flow.

- User can switch to evidence view and see the audit trail.

- User can switch to underwriter/broker view and see policy relevance.

- Evidence page can be displayed or exported.

- The product does not require explanation from a technical person to understand the value.

10. Required Views for Version 1

View 1: Site Event View

Purpose: run the demo.

Must show:

- site name;

- alert status;

- simulated sensor readings;

- event timeline;

- flood pathway summary;

- ALT p10 / p50 / p90;

- recommended action;

- required action time;

- actionability result;

- action status;

- predicted impact status.

This is the primary demonstration screen.

View 2: Evidence / Impact Ledger View

Purpose: show credibility.

Must show:

- event timeline;

- survey pathway;

- reference threshold;

- trigger readings;

- Driver Card;

- Model Card;

- hydrological causality test;

- action completion record;

- predicted loss without action;

- predicted loss with action;

- retained loss avoided;

- evidence confidence classification;

- evidence gaps;

- risk engineering implication.

This is the proof screen.

View 3: Underwriter / Broker View

Purpose: show commercial relevance.

Must show:

- policy summary;

- flood excess;

- BI exposure;

- critical assets;

- coverage position;

- retained loss avoided;

- evidence classification;

- renewal relevance;

- terms discussion prompts;

- concise board-level narrative.

This is the sales and underwriting screen.

11. Scripted Hero Event Timeline

Version 1 should use a scripted timeline rather than trying to build a fully flexible simulator.

Example:

| Time | Event state | System behaviour |
| --- | --- | --- |
| T-6h | Normal | Site status normal |
| T-4h | Conditions deteriorating | Watch alert issued |
| T-3h | River/rainfall escalation | Action alert issued |
| T-2h 30m | Action window open | Barrier deployment recommended |
| T-2h | Action completed | Action status complete |
| T-1h | Peak expected | External water level near threshold |
| T | Peak | Loading bay ingress avoided in simulated outcome |
| T+1h | Receding | All Clear issued |
| T+2h | Review | Impact Ledger completed |

The scripted timeline should drive:

- simulated sensor readings;

- alert status;

- recommended actions;

- predicted impact;

- outcome state;

- ledger fields.

12. Required Data Objects for Version 1

Keep the data model lean.

Version 1 requires:

- sites

- assets

- policies

- site_surveys

- risk_drivers

- hydraulic_pathways

- reference_points

- nodes

- node_confidence_scores

- hydrological_representativeness_scores

- scenario_timeline

- sensor_readings

- alerts

- actions

- action_logs

- coverage_interpretations

- model_cards

- driver_cards

- hydrological_causality_tests

- impact_ledger_events

- evidence_pages

Do not build separate complex modules for portfolio analytics, full commissioning workflows or risk pricing in Version 1.

13. Version 1 Data Objects: Minimum Fields

Site

{

"site_id": "SITE-FMCG-001",

"site_name": "Coca-Cola-style FMCG Factory",

"site_type": "industrial_facility",

"primary_risks": ["fluvial", "surface_water", "drainage_surcharge"],

"policy_id": "POL-FMCG-001",

"survey_id": "SURV-FMCG-001"

}

Policy

{

"policy_id": "POL-FMCG-001",

"site_id": "SITE-FMCG-001",

"policy_type": "Commercial Property and Business Interruption",

"flood_excess": 4000000,

"sum_insured_property": 50000000,

"sum_insured_bi": 75000000,

"daily_downtime_cost": 350000,

"flood_sublimit": 10000000,

"underwriting_relevance": "High retained loss exposure due to £4m flood excess."

}

Hydraulic Pathway

{

"hydraulic_pathway_id": "HP-FMCG-001",

"site_id": "SITE-FMCG-001",

"flood_type": "fluvial_surface_water_compound",

"source": "River rise affecting perimeter ditch and yard low point",

"pathway_description": "Water reaches yard low point and threatens loading bay threshold.",

"critical_reference_point": "REF-FMCG-LOAD-001",

"basis": "survey-informed controlled demo",

"confidence": 0.62,

"known_uncertainties": [

"Drainage capacity assumed",

"No live hydraulic validation",

"No 2D model in Version 1"

]

}

Alert

{

"alert_id": "ALT-FMCG-001",

"site_id": "SITE-FMCG-001",

"alert_level": "Action",

"flood_type": "fluvial_surface_water_compound",

"predicted_time_to_impact_p10_minutes": 150,

"predicted_time_to_impact_p50_minutes": 240,

"predicted_time_to_impact_p90_minutes": 330,

"recommended_actions": ["ACT-FMCG-001"],

"model_claim_level": "survey-informed plausibility"

}

Action

{

"action_id": "ACT-FMCG-001",

"site_id": "SITE-FMCG-001",

"action_name": "Deploy temporary flood barriers at loading bay",

"minimum_lead_time_minutes": 120,

"estimated_action_cost": 25000,

"owner_role": "Facilities Manager",

"impact_reduced": ["property_damage", "business_interruption", "stock_loss"]

}

Impact Ledger Event

{

"event_id": "EVENT-FMCG-001",

"site_id": "SITE-FMCG-001",

"policy_id": "POL-FMCG-001",

"alert_id": "ALT-FMCG-001",

"action_id": "ACT-FMCG-001",

"predicted_loss_without_action": 3500000,

"predicted_loss_with_action": 500000,

"gross_avoided_loss": 3000000,

"retained_loss_avoided": 3000000,

"coverage_position": "inside_excess",

"hydrological_causality_classification": "probable",

"evidence_confidence_classification": "probable_avoided_loss",

"evidence_gaps": [

"Simulated readings",

"No live validation",

"Drainage assumptions untested"

]

}

14. Acceptance Criteria by Core Feature

Feature: Policy Exposure

Acceptance criteria:

- User can see flood excess.

- User can see property and BI exposure.

- User can see daily downtime estimate.

- User can see why the site is commercially material.

- Policy exposure is linked to avoided-loss calculation.

Feature: Survey and Hydraulic Pathway

Acceptance criteria:

- User can see the surveyed risk driver.

- User can see the hydraulic pathway from source to asset.

- User can see the asset reference threshold.

- User can see known uncertainties.

- User can see calibration maturity level.

- The system does not imply validated hydraulic modelling.

Feature: Alert Actionability

Acceptance criteria:

- System calculates p10 / p50 / p90 lead time.

- System compares p10 lead time against minimum action time.

- If p10 > action time, action is marked “Actionable”.

- If p10 ≤ action time, action is marked “Not safely actionable”.

- UI explains the decision.

Feature: Action Completion

Acceptance criteria:

- User can view recommended action.

- User can accept action.

- User can mark action complete.

- Action completion timestamp is logged.

- Action cost is shown.

- Action status feeds into Impact Ledger.

Feature: Avoided-Loss Estimate

Acceptance criteria:

- System displays predicted loss without action.

- System displays predicted loss with action.

- System calculates gross avoided loss.

- System calculates retained loss avoided using flood excess.

- System labels estimate as probable / potential / inconclusive.

- System shows evidence gaps.

- System avoids absolute language such as “savings achieved”.

Feature: Hydrological Causality

Acceptance criteria:

- System tests hazard occurred.

- System tests pathway activated.

- System tests asset threshold approached.

- System tests action completed in time.

- System tests counterfactual plausibility.

- Output is a causality classification, not a binary proof.

Feature: Evidence / Impact Ledger

Acceptance criteria:

- Ledger records event timeline.

- Ledger records alert.

- Ledger records action.

- Ledger records outcome.

- Ledger records avoided-loss estimate.

- Ledger records hydrological causality classification.

- Ledger records evidence confidence classification.

- Ledger records evidence gaps.

- Ledger can be displayed as an evidence page.

15. Language Rules for Version 1

Use cautious, credible language.

Use

- “simulated”

- “survey-informed”

- “probable”

- “potential”

- “evidence-qualified”

- “retained loss at risk”

- “estimated avoided retained loss”

- “subject to validation”

- “hydrological uncertainty”

- “not operationally validated”

Avoid

- “proven”

- “guaranteed”

- “validated prediction”

- “loss prevented”

- “savings achieved”

- “premium reduction”

- “claims avoided”

- “flood protection guaranteed”

This matters for credibility.

16. Definition of Done for Version 1

Version 1 is complete when we can demonstrate the following in one meeting:

- Open the FMCG hero site.

- Show policy exposure, including £4m flood excess.

- Show site survey summary.

- Show hydraulic pathway from river to loading bay.

- Show loading bay reference threshold.

- Start the scripted simulated flood event.

- Watch readings rise.

- See Watch alert.

- See Action alert.

- Show ALT p10 / p50 / p90.

- Show recommended barrier action.

- Confirm p10 lead time exceeds action time.

- Mark action complete.

- Show predicted loss without action.

- Show predicted loss with action.

- Show retained loss avoided inside the excess.

- Run hydrological causality test.

- Classify evidence as probable avoided loss.

- Show evidence gaps.

- Open Impact Ledger.

- Show Underwriter / Broker View.

- Display evidence page.

- Show one contrast site with shorter lead time or inconclusive evidence.

This is the minimum credible demonstrator.

17. Roadmap After Version 1

Version 1.1

- improve visual design;

- add second full scenario;

- add failure scenario;

- add simple portfolio teaser;

- add evidence export.

Version 2

- historical event replay;

- hindcast mode;

- richer Model Card;

- more complete Digital Commissioning Pack;

- more detailed risk engineering tracker;

- more sites;

- broker-specific export.

Version 3

- real sensor integration;

- live data ingestion;

- field pilot;

- observed event validation;

- forecast performance metrics;

- operational dashboards.

Version 4

- insurer integration;

- portfolio analytics;

- pricing/risk engineering support;

- claims context;

- renewal workflow.

18. Product Owner Instruction to Antigravity

Build the smallest credible version of the product that proves the value chain.

Do not build a generic platform first. Build the hero journey first.

Primary build path:

FMCG site

→ policy exposure

→ surveyed flood pathway

→ simulated readings

→ Watch / Action alert

→ actionability test

→ mitigation action

→ avoided-loss estimate

→ evidence confidence

→ underwriter-ready evidence view

Everything else supports that journey.

The demonstrator should feel like a credible product, not a slide deck. But it should remain deliberately constrained, scripted and explainable.

Final instruction:

Build one excellent, evidence-qualified, commercially meaningful flood intervention story before building a broad platform.

# 1. Add a “Build Mode” instruction

Antigravity should not try to build a generalised platform in Version 1.

Add this:

Build Mode: scripted demonstrator first, reusable architecture second.

Version 1 should be built around a fixed hero journey with editable JSON/data fixtures. The system should feel like a working product, but it does not need to support arbitrary site configuration, arbitrary policies, arbitrary sensors or arbitrary flood events in V1.

Prioritise the live demo experience over generic configurability.

This will stop them over-engineering.

# 2. Add a fixed user journey

The brief has a Definition of Done, but Antigravity will benefit from a precise demo script.

Add this:

## Required demo journey

1. Landing screen opens on FMCG hero site.

2. User sees normal site state.

3. User clicks “Start simulated event”.

4. Sensor readings begin changing on timeline.

5. Watch alert appears.

6. User clicks into alert details.

7. System explains drivers and hydraulic pathway.

8. Action alert appears.

9. System shows p10/p50/p90 lead time.

10. System recommends barrier deployment.

11. User clicks “Accept action”.

12. User clicks “Mark action complete”.

13. Simulated event reaches peak.

14. System shows impact reduced.

15. System issues All Clear.

16. User opens Impact Ledger.

17. User opens Underwriter/Broker View.

18. User displays evidence page.

19. User switches to contrast site to show uncertainty/inconclusive case.

This turns the brief into a buildable flow.

# 3. Add UI requirements

Without UI direction, they may build a data-heavy admin tool. We need a demonstrator that works in a room.

Add:

## UI priorities

- One-screen clarity for the hero event.

- Timeline-led design.

- Clear status colours or labels, but avoid alarmist styling.

- Show the value chain visually: Signal → Alert → Action → Evidence → Policy Value.

- Use progressive disclosure: simple summary first, hydrology and underwriting detail on drill-down.

- Avoid cluttering the main demo screen with every technical field.

- Every technical claim must have a confidence or caveat label.

- Evidence page should read like something a broker or underwriter could forward.

## Three required screens

- Hero Site Event Screen
Designed for live demonstration.

- Impact Ledger / Evidence Screen
Designed for credibility and audit trail.

- Underwriter / Broker Screen
Designed for commercial relevance.

# 4. Add data fixture requirements

They need seed data. Otherwise they will spend time inventing it.

Add:

## Seed data required

Antigravity should build V1 with static seed data for:

- one full FMCG hero site;

- one contrast site;

- two stub portfolio rows;

- one policy with £4m flood excess;

- one hydraulic pathway;

- one reference threshold;

- three nodes: upstream stage, rainfall, visual threshold or drain sensor;

- one primary action: deploy barriers;

- one secondary action: move stock / isolate electrical assets;

- one scripted event timeline;

- one probable avoided-loss ledger record;

- one inconclusive contrast ledger record.

### Data should be editable

Seed data should live in a simple editable format at first:

JSON fixtures or simple database tables are acceptable.

Do not require a full admin UI in V1.

# 5. Add technical non-goals

The brief says what not to build, but we should be firmer because this is where scope creep happens.

Add:

## Technical non-goals for V1

Antigravity should not build:

- generic sensor onboarding;

- real MQTT broker integration;

- live APIs to EA / Met Office;

- authentication beyond simple demo access;

- role-based access control;

- admin configuration screens;

- map-heavy GIS interface;

- real-time hydraulic model;

- automated PDF generation if it delays the core demo;

- editable policy administration;

- production database design;

- production alert notification infrastructure;

- SMS/email delivery.

Use simulated behaviour and mock integrations where needed.

# 6. Add technical acceptance criteria

We should tell them what the demonstrator must do at system level.

## Technical acceptance criteria

Version 1 is technically complete when:

- the demo can be run from start to finish without developer intervention;

- the hero event timeline can be reset and replayed;

- alert state changes are visible and deterministic;

- p10/p50/p90 values are displayed and used in actionability logic;

- action completion updates the Impact Ledger;

- avoided-loss and retained-loss calculations update from fixture values;

- evidence confidence and hydrological causality are displayed;

- the Underwriter/Broker View pulls from the same event data;

- the contrast scenario can be shown with lower confidence or inconclusive evidence;

- no screen relies on placeholder “lorem ipsum” style content;

- the demo can be used in a live meeting.

# 7. Add calculation rules explicitly

The current version includes the concepts, but Antigravity needs simple deterministic rules.

Add:

## Calculation rules for V1

### Actionability

actionable = predicted_time_to_impact_p10_minutes > minimum_lead_time_minutes

### Gross avoided loss

gross_avoided_loss = predicted_loss_without_action - predicted_loss_with_action

### Retained loss avoided

retained_loss_avoided = min(gross_avoided_loss, flood_excess)

### Action ROI

action_roi = retained_loss_avoided / action_cost

### Evidence label

For V1, evidence label can be fixture-driven rather than algorithmic.

Example:

Hero scenario = Probable avoided loss

Contrast scenario = Inconclusive or Potential avoided loss

Do not overbuild scoring algorithms in V1.

# 8. Add demo content and wording rules

The product needs controlled language.

Add:

## Demo wording rules

The UI should use:

- “simulated event”

- “survey-informed”

- “probable avoided retained loss”

- “potential retained loss avoided”

- “inside flood excess”

- “subject to live validation”

- “hydrological uncertainty”

- “evidence gaps”

The UI should not use:

- “guaranteed”

- “proven”

- “validated”

- “premium reduction”

- “claim avoided”

- “loss prevented”

- “savings achieved”

This is important. It keeps the demo credible.

# 9. Add delivery milestones

Antigravity will need sequencing.

## Recommended build milestones

### Milestone 1: Static clickable demo shell

- Three screens.

- Seed data loaded.

- Hero site visible.

- No simulation logic yet.

### Milestone 2: Scripted event timeline

- Start/reset event.

- Readings update.

- Watch → Action → All Clear.

- Timeline visible.

### Milestone 3: Action and ledger logic

- Recommended action appears.

- Action accepted/completed.

- Ledger updates.

- Avoided-loss numbers shown.

### Milestone 4: Underwriter/Broker view

- Policy exposure shown.

- Retained loss avoided shown.

- Evidence classification shown.

- Board-level narrative shown.

### Milestone 5: Contrast scenario and polish

- Second site shown.

- Lower confidence / inconclusive outcome.

- Demo language checked.

- Meeting-ready pass.

This makes delivery manageable.

# 10. Add one final instruction: build the “meeting moment”

The demonstrator has to win a room, not just satisfy a schema.

Add:

The most important moment in the demo is when the user opens the Underwriter/Broker View after completing the action and sees:

- £4m flood excess;

- £25k action cost;

- £3m probable retained loss avoided;

- evidence confidence: probable;

- hydrological causality: probable;

- coverage position: inside excess;

- evidence gaps clearly stated.

This moment must be visually clear, credible and immediately understandable.

That is the commercial centre of gravity.

## Final recommendation

The Version 1 Delivery Cut is sufficient if we add an Antigravity Implementation Handover.

That handover should be short and directive. It should say:

- build scripted, not generic;

- build the hero journey first;

- use editable fixture data;

- deliver three screens;

- mock integrations;

- do not overbuild;

- use deterministic calculations;

- make the demo meeting-ready.

The single most important change is this:

Do not ask Antigravity to build the full product architecture. Ask them to build a convincing, evidence-qualified, replayable hero journey that proves the product thesis.